# StyClick Mobile Application Status Report

This document outlines the current state of the StyClick mobile application. It provides a comprehensive overview of the fully implemented and working features, as well as the pending tasks and features yet to be developed. This report serves as a baseline for the remaining development phases.

# 1. Currently Working Features

## Authentication & Onboarding

Email verification with real OTP using Resend integration.

Automatic email verification redirect upon detecting unverified account errors.

Signup error handling directly integrated with the backend mail service.

Optimized UI layouts to prevent scrolling issues on login and walkthrough screens.

Clean, minimalist screen headers and standardized form fields across registration and profile screens.

## Shopping & Checkout Flow

Add to Cart functionality linking directly to the Order Summary (Cart) screen.

Continue Shopping functionality allowing users to return to product details.

End-to-end checkout flow navigating from Order Summary to Checkout, to Payment Page, and finally to Order Success.

Mock payment deduction with wallet balance verification (verifying if balance is >= NGN 67,500).

Clear messaging for insufficient funds directly in the payment flow.

## UI/UX & App Architecture

Centralized App Drawer consolidating multiple menu instances into a unified widget.

Reorganized Account layout, displaying "Become a Vendor" as a prominent button card.

Text and layout optimizations for price formatting, text container bounds, and list scrolling.

"Change Vendor Role" functionality integrated under the settings tab.

Unified renaming of the "Fashion Designer" role to "Tailors" globally across the app.

# 2. Yet To Be Done Features & Improvements

## State Management & Architecture

Implement MultiProvider architecture globally (AuthProvider, WalletProvider, OrderProvider).

Refactor widgets to consume state via Provider instead of local setState instances.

Implement an AppInitializer service to asynchronously load SharedPreferences, validate tokens, and pre-fetch data.

Integrate a centralized routing package (e.g., go_router or auto_route) with proper route guarding.

## API & Backend Integrations

Standardize API networking client using Dio, with interceptors for Authorization and global 401 handling.

Deploy and link a working "resend-otp" route on the backend server.

Replace mock/dummy data with real API backend-driven products for Home, Catalogue, Tailor Details, and Fabric lists.

Convert mock data for pending applications, approved vendors, and moderation items in the Admin Dashboard to use real API logic.

## Features & Payment

Integrate a functional payment gateway (e.g., Paystack, Flutterwave) in Add Funds screen to replace current placeholders.

Update wallet balances reactively upon successful payment gateway callbacks.

Implement chat functionalities and help/support screen integrations.

Implement Logistics / Dispatch Rider functionality (currently visibly disabled with "Coming soon" toast).

## Code Quality & Error Handling

Complete static analysis resolution: fix missing const constructors, widget immutability, and update deprecated Flutter APIs.

Centralize global error handling to catch API exceptions and display standardized SnackBars/Dialogs.

Apply FormState validators strictly across all screens to prevent invalid form submissions.